Test Plan for Swag Labs E-Commerce Manual Testing

Version: 1.0

Date: November 21, 2025

Prepared By: Grok (IEEE 829 Standard)

1. Introduction

- Objective: Ensure all functional requirements are met for reliable user experience in browsing and purchasing.

- Scope: In-scope: Login, catalog, cart, checkout (FR-1 to FR-5). Out-of-scope: Automation, performance beyond basic loads.

- Test Items: Swag Labs website [https://www.saucedemo.com/].

2. Test Strategy

- Approach: Manual black-box testing using ECP/BVA for inputs; exploratory for edge cases.

- Testing Types:

- Functional: Verify FRs.

- Usability: Intuitive navigation.

- Compatibility: Chrome, Opera.

- Entry Criteria: Site accessible; test environment (browser) ready.

- Exit Criteria: 95% test cases passed; all critical bugs reported.

- Resources: 1 tester (you), 4 hours, tools: Browser DevTools, Excel for cases.

- Schedule: Day 1: Planning/Analysis; Day 2: Design/Execution; Day 3: Closure.

- Risks: Demo site changes (mitigate: screenshot everything); invalid ZIP formats (test variations).

3. Test Deliverables

Test Scenarios Document (your task).

- Test Cases: 50+ (e.g., 10 login, 15 cart).

- Bug Reports: In Excel/Jira format.

Test Summary Report: Pass/fail metrics.

4. Test Environment

- Browsers: Opera.

- Devices: Desktop.

- OS: Windows 11.